## Slide 1: Chapter 3
Project Management Process Groups

## Slide 2: Project management processes
A process is a set of interrelated actions and activities performed to create a pre-specified product, service, or result.
Each process is characterized by its inputs, the tools and techniques that can be applied, and the resulting outputs.
Organizational process assets and enterprise environmental factors should be taken into account for every process, even if they are not explicitly listed as inputs in the process specification.

## Slide 3: Project management processes
The project processes are performed by the project team with stakeholder interaction
Categories
1. Project management processes-> ensure the effective flow of the project throughout its life cycle ->encompass the tools and techniques involved in applying the skills and capabilities described in the Knowledge Areas
2. Project- oriented processes -> specify and create the project’s product -> defined by the project life cycle and vary by application area as well as the phase of the product life cycle

## Slide 4: Project management processes
• Initiating Process Group: performed to define a new project or a new phase of an existing project by obtaining authorization to start the project or phase.
• Planning Process Group: required to establish the scope of the project, refine the objectives, and define the course of action required to attain the objectives that the project was undertaken to achieve.
• Executing Process Group: performed to complete the work defined in the project management plan to satisfy the project specifications.
• Monitoring and Controlling Process Group: required to track, review, and regulate the progress and performance of the project; identify any areas in which changes to the plan are required; and initiate the corresponding changes.
• Closing Process Group: performed to finalize all activities across all Process Groups to formally close the project or phase.

## Slide 5: Roles of major knowledge areas of processes
A Knowledge Area represents a complete set of concepts, terms, and activities that make up a professional field, project management field, or area of specialization.
Ten identified Knowledge Areas are: Project Integration Management, Project Scope Management, Project Time Management, Project Quality Management, Project Human Resource Management, Project Communications Management, Project Risk Management, Project Procurement Management and Project Stakeholder Management.

## Slide 6: Roles of major knowledge areas of processes
Knowledge Areas provide a detailed description of the process inputs and outputs along with a descriptive explanation of tools and techniques most frequently used within the project management processes to produce each outcome.
A data flow diagram is provided in each Knowledge Area
The data flow diagram is a summary level depiction of the process inputs and process outputs that flow down through all the processes within a specific Knowledge Area

## Slide 7: Understanding organizational process assets
Organizational process assets are the plans, processes, policies, procedures, and knowledge bases specific to and used by the performing organization.
They include any artifact, practice, or knowledge from any or all of the organizations involved in the project that can be used to perform or govern the project.
The process assets also include the organization’s knowledge bases such as lessons learned and historical information.
It may include completed schedules, risk data, and earned value data.

## Slide 8: Understanding organizational process assets
Throughout the project, the project team members may update and add to the organizational process assets as necessary.
Organizational process assets may be grouped into two categories: (1) processes and procedures, and (2) corporate knowledge base.

## Slide 9: Understanding enterprise environment factor
Enterprise environmental factors refer to conditions, not under the control of the project team, that influence, constrain, or direct the project
Enterprise environmental factors include:
- Organizational culture, structure, and governance;
- Geographic distribution of facilities and resources;
- Government or industry standards (e.g., regulatory agency regulations, codes of conduct, product standards, quality standards, and workmanship standards);
- Infrastructure (e.g., existing facilities and capital equipment)
-Existing human resources (e.g., skills, disciplines, and knowledge, such as design, development, legal, contracting, and purchasing);

## Slide 10: Understanding enterprise environment factor
-Personnel administration (e.g., staffing and retention guidelines, employee performance reviews and training records, reward and overtime policy, and time tracking)
- Company work authorization systems
- Marketplace conditions
-Stakeholder risk tolerances
- Political climate
-Organization’s established communications channels
-Commercial databases(e.g., standardized cost estimating data, industry risk study information, and risk databases)
- Project management information system (e.g., an automated tool, such as a scheduling software tool, a configuration management system, an information collection and distribution system, or web interfaces to other online automated systems)